# Zeta Beta Mu Website Redesign — Phase 1 Status Report

Prepared for: Doc Ef / ZBM Fraternity leadership

Covers: Phase 1 implementation against the Consolidated Feedback Report

Live pages to review: index.html, about.html, pillars.html, pillars-scholarship.html, pillars-service.html, pillars-sociability.html, pillars-sacrifice.html, pillars-idealism.html

Status legend: ✅ Done · 🟡 Pending client input/asset · ⏸ Deferred (explicit decision) · 🔒 Approved, untouched

# 1. Branding / Header

| Item | Status | Notes |
| --- | --- | --- |
| Use full name "Zeta Beta Mu Fraternity" | ✅ Done | Applied across hero, footer, nav drawer, page titles |
| Do not italicize "Mu" | ✅ Done | Removed the <em> styling on the hero title |
| Better/more appropriate font | 🟡 Pending | Left on the site's existing font (Playfair Display) since no replacement typeface was specified. Flag if you want an actual different typeface explored |
| Upper-left nav tab: Greek letters ΖΒΜ, not logo+name | ✅ Done | Verified this renders as genuine Greek Unicode (Ζ Β Μ — U+0396/U+0392/U+039C), not a stylized logotype |
| Logo placement below "Zeta Beta Mu Fraternity" | ✅ Done | Logo now sits below the wordmark in the hero, not beside it |
| Remove pillar icons & header styling / Roman numerals | ✅ Done | Icons and I–V Roman numeral counters removed from the Pillars section site-wide |
| Remove "55 Years of Excellence" stat | ✅ Done | Stat card removed |
| Overall "wow factor" | 🟡 Ongoing | Structural foundation is in place; further visual polish is a good Phase 2 candidate once real photos/copy arrive |

# 2. Landing / Home Page Structure

| Item | Status | Notes |
| --- | --- | --- |
| Convert one-page scroll → real separate pages | ✅ Done | Verified with actual browser navigation (not just link markup): Home/About/Pillars now load dedicated pages. See Section 7 for the page list |
| Landing page stays concise (teaser only) | ✅ Done | About section trimmed to a short blurb + "Read Our Full History" link; Pillars section trimmed to 5 linking cards, no long descriptions |
| Detailed content lives on dedicated pages | ✅ Done | About, and each of the 5 Pillars, now have their own page |
| Reference sites reviewed (sigmachi.org, kappaalphapsi1911.com, taumusigmaphi.org) | ✅ Done | Reviewed nav/structure patterns (dropdown nav, concise homepage + dedicated pages) to inform the approach |

# 3. Theme / Display Mode

| Item | Status | Notes |
| --- | --- | --- |
| Day Mode = default | ✅ Done | Changed site-wide (including the member portal) |
| Stay in Day Mode unless manually switched | ✅ Done | No more reading of OS prefers-color-scheme |
| No automatic switching | ✅ Done | Manual toggle still saves the user's explicit choice |

# 4. Home Page Content

| Item | Status | Notes |
| --- | --- | --- |
| Replace hero image with 50th Homecoming photo | 🟡 Pending client asset | Currently a placeholder photo. Clearly marked with a TODO comment in the code for easy swap-in once received |
| Remove icons and Roman numerals from home page | ✅ Done |  |
| Stats: "653 Total Members" (not "651 Distinguished Alumni") | ✅ Done | Both the number and the label were changed, not just the number |
| Remove "55 Years of Excellence" | ✅ Done |  |

# 5. Founding Year Redundancy

| Item | Status | Notes |
| --- | --- | --- |
| "1971" no longer repeated back-to-back | ✅ Done | Removed the founding year from the About paragraph; kept once in the stat card |

# 6. About Us

| Item | Status | Notes |
| --- | --- | --- |
| Landing page: short description only | ✅ Done | Placeholder short copy in place, marked TODO — swap in your finalized copy when sent |
| Dedicated About Us page with full history | 🟡 Pending client content | about.html created and live; placeholder text + note that full history/archival photos are still to come |

# 7. Pillars — Dedicated Pages

| Item | Status | Notes |
| --- | --- | --- |
| "Pillars" as a nav tab with dropdown | ✅ Done | Desktop hover dropdown + indented mobile sub-menu, both verified working |
| Each pillar has its own page | ✅ Done | pillars.html (hub) + 5 sub-pages |
| Scholarship page | ✅ Done | Built with your exact provided copy. Photos are placeholders (gala/symposium stand-ins) — 🟡 pending real Revalida/PLE passer photos |
| Service page | ✅ Done | Built with your exact provided copy. Photos are placeholders — 🟡 pending real Porac/medical mission album |
| Sociability page | ✅ Done | Built with your exact provided copy. Photos are placeholders — 🟡 pending real Year-Ender/Back-to-School/hangout albums |
| Sacrifice page | ⏸ Placeholder | Short generic intro added + "Full Story Coming Soon" notice. Awaiting your final direction (possibly Doc Ef's speech, or a description of time given to the fraternity) |
| Idealism page | ⏸ Placeholder | Short generic intro added + "Full Story Coming Soon" notice. Explicitly not framed as "Distinguished Alumni," per your instruction. Awaiting your final direction |

# 8. General Design Direction

Structural foundation (multi-page nav, clean branding, no icons/Roman numerals, Day Mode default) is in place. Further visual "wow factor" polish is best tackled once the real photography (Homecoming photo, pillar albums) and finalized copy are available — building further visual treatment around placeholder assets risks having to redo it.

# 9. Hero Section Specifics

| Item | Status | Notes |
| --- | --- | --- |
| Remove badge, tagline, paragraph, ZBM watermark seal | ✅ Done | All removed |
| Hero still has a headline/statement (not bare) | ✅ Done | Wordmark + logo mark + one short statement line (placeholder copy, marked TODO) |
| Layout: text-only or logo+text | ✅ Done | Wordmark on top, logo below, centered — matches the "logo below name" instruction |

# 10. Approved / No Changes Needed

| Item | Status | Notes |
| --- | --- | --- |
| "Supporting Villa Maria Integrated School" section | 🔒 Untouched | Left exactly as approved, per your checkmark. (The fuller Service story now also lives on pillars-service.html, reachable via the "Service" pillar card, without altering this approved section) |

# 11. Excluded By Decision

| Item | Status | Notes |
| --- | --- | --- |
| GTA-style loading animation | ⏸ Not built | Per your instruction. Still worth a direct conversation with Doc Ef since it was tied to Phase 2 payment discussions |

# 12. Open Items — Action Needed From You

Timeline for Doc Ef — still needs to be communicated; not something we can decide from the code side.

Assets still needed to finalize placeholder sections:

50th Homecoming photo (hero background)

Finalized hero statement / one-line headline copy

Finalized short About Us copy (landing teaser)

Full About Us history write-up + archival photos

Real photos: Revalida/PLE passers (Scholarship), Porac/medical missions (Service — you may already have these in the Vault), Year-Ender/Back-to-School/hangouts (Sociability)

Final direction for Sacrifice content

Final direction for Idealism content (confirmed: not "Distinguished Alumni")

Final ΖΒΜ logo file, if different from the current image/logo1.png

Loading animation decision — worth a direct conversation with Doc Ef given the Phase 2/payment link.

# 13. Additional Polish Completed This Pass

Fixed mobile nav sub-menu indentation (was using a &nbsp; hack; now proper CSS)

Added short intro sentences to the Sacrifice and Idealism placeholder pages so they don't read as fully blank while final content is pending

Re-ran the public/landing/accessibility Playwright suites after these tweaks (34 tests, all passing); the full 216-test suite was run and confirmed clean earlier in Phase 1

# Quick Priority Snapshot

Done this pass:

Multi-page structure (verified via real navigation, not just markup)

All branding/content fixes from Sections 1, 4, 5

Scholarship / Service / Sociability pillar pages with your copy

Site-wide Day Mode default

Sacrifice / Idealism placeholders with clear "coming soon" messaging

Waiting on you:

Homecoming photo, hero statement copy, About Us short + full copy, pillar album photos, Sacrifice & Idealism direction, final logo file

Timeline + loading-animation conversation with Doc Ef